🚀 MotionAI – 7 Week Development Plan

🟩 Week 1 – Foundation & Environment Setup

🎯 Goal:

Set up the base project and core architecture

🔧 Tasks:

- Setup Python 3.10 + virtual environment

- Install dependencies (requirements.txt)

- Create folder structure:

  - core/, services/, ui/, assets/

- Implement:

  - config.py

  - event_bus.py (basic publish/subscribe system)

- Create .env.template

- Setup GitHub repo + .gitignore

✅ Output:

- Project skeleton ready

- Modular architecture initialized

🟦 Week 2 – Gesture Control System

🎯 Goal:

Build full hand gesture mouse system

🔧 Tasks:

- Implement gesture_controller.py

- Integrate:

  - OpenCV + MediaPipe

  - PyAutoGUI

- Add gestures:

  - Move cursor

  - Left click

  - Right click

  - Double click

  - Drag

  - Scroll

  - Volume control

✅ Output:

- Fully working gesture-based mouse

- Real-time interaction system

🟨 Week 3 – Voice Assistant Core

🎯 Goal:

Enable voice interaction

🔧 Tasks:

- Implement wake_listener.py

- Setup microphone input

- Implement:

  - Wake word detection

- Create tts_engine.py

  - Convert text → speech

- Basic assistant.py flow:

  - Listen → Respond

✅ Output:

- Voice-triggered assistant working

- AI speaks responses

🟧 Week 4 – Intent Processing System

🎯 Goal:

Make assistant “intelligent”

🔧 Tasks:

- Implement intent_executor.py

- Build command parsing system:

  - Open apps

  - Basic commands

- Integrate llm_client.py

  - For smart responses (optional AI logic)

- Connect with assistant.py

✅ Output:

- System understands and executes commands

- AI reasoning layer added

🟥 Week 5 – Services Integration

🎯 Goal:

Add real-world functionality

🔧 Tasks:

- Implement services/weather.py

- Add:

  - API-based responses

- Extend intent handling:

  - “What’s the weather?”

- Expand modular services system

✅ Output:

- External data integration working

- Scalable services layer

🟪 Week 6 – UI + Advanced Modules

🎯 Goal:

Enhance usability and features

🔧 Tasks:

- Build ui/main_ui.py

  - Basic dashboard / status display

- Integrate UI with assistant

- Implement:

  - counsellor_module.py

- Improve:

  - Feedback system

  - Status indicators

✅ Output:

- Visual interface added

- Advanced interaction mode ready

🟫 Week 7 – Integration, Optimization & Deployment

🎯 Goal:

Make system production-ready

🔧 Tasks:

- Final integration via main.py

- Implement:

  - startup_helper.py

- Optimize:

  - Performance

  - Gesture accuracy

  - Response time

- Fix bugs

- Create executable:

  - build_exe.bat

  - MotionAI.spec

- Testing:

  - End-to-end system

✅ Output:

- Fully working AI system

- Ready for demo / presentation

🧠 Final System Flow

Gesture + Voice Input
        ↓
Assistant Core
        ↓
Intent Executor
        ↓
Services / Actions
        ↓
Response (TTS + UI)